TECHNICAL REPORT

Smart University System

Student Portal — Frontend Development

| Module | Frontend Web Development |
| --- | --- |
| Student | Student Developer |
| Report Type | Technical Completion Report |
| Project | University Student Portal |
| Date | March 2026 |
| Status | Complete - Pending Backend Integration |

1. Executive Summary

This report illustrates the documents for the design, development, and technical completion of the Smart University System (SUS) student web portal. The project was undertaken as a frontend development module assignment, delivering a fully functional multi-page web application for university students.

The portal was built using vanilla HTML5, CSS3, and JavaScript and communicates with a backend through a dedicated API abstraction layer. Additionally,  no external frameworks were used.  All nine pages of the portal are complete, tested in mock mode and ready for backend integration.

Deliverables summary

| Deliverable | Status | Notes |
| --- | --- | --- |
| 9 HTML pages | Complete | All pages functional in mock mode |
| Shared css system | Complete | reset, variables, global |
| api.js — API layer | Complete | Ready for backend handoff |
| Sidebar navigation | Complete | Collapsible, tooltips, active states |
| Dark mode | Complete | Persists via localStorage |
| Authentication guard | Complete | All protected pages secured |
| Mock data layer | Complete | Mirrors real API response shapes |
| Responsive layout | Complete | Tested at 3 breakpoints |
| Bug audit & fixes | Complete | 7 bugs identified and resolved |

2. Project Overview

2.1 Objectives

The primary objective was to design and build a complete frontend for a university student portal which:

- Provides students with  centralised hub for academic information

- Connects to a team-built backend API without coupling page logic to specific endpoints

- Works fully in offline/mock mode during development

- Delivers a consistent, professional visual design across all pages

- Is maintainable and readable for handoff to a backend development team

2.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Structure | HTML5 | Accessible, standards-compliant markup |
| Styling | CSS3 with custom properties | No build step, variables for theming |
| Logic | Vanilla JavaScript | No framework dependency; async/await |
| API Layer | Custom api.js abstraction | Single file, easy backend swap |
| Mock Data | Inline JS objects in api.js | Mirrors real API response shapes |
| Version Control | Git | Project tracked throughout development |

2.3 Pages Delivered

| Page | File | Key Features |
| --- | --- | --- |
| Login | index.html | Email/password form, session token, auth redirect |
| Dashboard | dashboard.html | GPA, attendance stats, today's schedule, quick links |
| Timetable | timetable.html | Weekly grid, day view, group/teacher filter |
| My Modules | modules.html | Module cards, progress bars, assessment details |
| Records | records.html | Transcript table, GPA bar, focus areas cards |
| News | news.html | Article listing, category filter, bookmark |
| Teachers | teachers.html | Teacher directory, profile panel, timetable view |
| Career Centre | career-centre.html | Job listings, event registration, applications |
| Contact | contact.html | Department directory, contact form |

3. Technical Architecture

3.1 File Structure

The project follows a flat file structure within the university_portal directory, with assets organized into dedicated sub-directories:

| Path | Contents |
| --- | --- |
| university_portal/*.html | 9 application pages |
| university_portal/js/api.js | Complete API abstraction layer |
| university_portal/css/reset.css | Css normalisation across browsers |
| university_portal/css/variables.css | Design tokens: colours, spacing, sizes |
| university_portal/css/global.css | Shared utility classes and base styles |
| university_portal/images/ | 48 PNG assets |

3.2 CSS Architecture

Three stylesheet files are loaded in order on every page, each layer adding to the one before:

- reset.css — Normalises default browser styles so the portal looks consistent across Chrome, Firefox, Safari and Edge.

- variables.css — Defines all design tokens as CSS custom properties. Changing a colour here updates it everywhere. Dark mode overrides are  declared here.

- global.css — Provides shared utility classes used across multiple pages. Page-specific styles are inlined in each file's <style> block.

3.3 API Abstraction Layer

All backend communication is isolated in a single file: js/api.js. This was a deliberate architectural decision with three benefits:

- Decoupling: No page contains a URL or fetch() call. Pages call named methods like RecordsAPI.getTranscript() and do not know whether data comes from a server or mock objects.

- Mock mode: A single flag USE_MOCK = true at the top of the file makes the entire application run without a backend. Setting it to false activates real HTTP calls. No page code changes are required.

- Backend contract: The mock data shapes in api.js serve as a written contract for the backend team, documenting every endpoint, every field name, and every expected response structure.

The API layer is organised into seven namespaced objects:

| Object | Endpoints | Methods |
| --- | --- | --- |
| AuthAPI | /auth/* | login(), logout() |
| StudentAPI | /student/* | getProfile(), updateProfile(), getDashboardStats() |
| TimetableAPI | /timetable/* | getTodaySchedule(), getWeeklyTimetable(), getGroups(), getGroupWeeklyTimetable(), getTeacherWeeklyTimetable() |
| ModuleAPI | /modules/* | getEnrolledModules(), getModuleDetails() |
| RecordsAPI | /records/* | getTranscript(), getAttendance() |
| NewsAPI | /news/* | getArticles(), getArticle(), toggleBookmark() |
| TeacherAPI | /teachers/* | getTeachers(), getTeacherProfile() |
| CareerAPI | /career/* | getJobs(), getJobDetails(), applyForJob(), getEvents(), registerForEvent(), cancelEventRegistration() |
| ContactAPI | /contact/* | getDepartments(), submitForm() |

3.4 Authentication

Authentication uses a JWT token stored in localStorage. Three utility functions handle the full lifecycle:

- getToken() / saveToken() / deleteToken() - manage the token in storage.

- isLoggedIn() - returns true if a token exists; used to gate all protected pages.

- authGuard() - called at the top of every protected page. Immediately redirects to index.html if no token is found.

On logout, AuthAPI.logout() calls the backend endpoint, deletes the token, clears the dark mode preference and redirects to the login page.

3.5 Theming and Dark Mode

Dark mode is implemented with a CSS class toggle. Adding dark-mode to <body> activates a full set of overriding rules defined in variables.css and in each page's style block. The preference is saved to localStorage and restored immediately on page load - before any content renders - eliminating flash of wrong theme.

4. Bug Audit and Resolution

A systematic audit of all nine pages and the API layer was conducted across multiple review cycles. Seven bugs were identified and resolved. The table below documents each issue, its severity, location and fix applied.

| N | File | Severity | Issue | Fix Applied |
| --- | --- | --- | --- | --- |
| 1 | dashboard.html | Low | Linked two non-existent CSS files (navigation.css and dashboard.css) | Removed both <link> tags. Styles are already inlined in the page. |
| 2 | index.html | Medium | Password input had value="........" hardcoded | Removed the value attribute entirely. |
| 3 | index.html | High | Forgot password link pointed to non-existent forgot-password.html | Removed the link and surrounding div as page is not required. |
| 4 | index.html | Low | Three dead CSS classes (.demo-access, .demo-label, .demo-info) with no matching HTML | Deleted all three CSS rule blocks. |
| 5 | records.html | Medium | Focus Areas cards block was inside the else block - if no semesters existed, section was blank | Replaced else block with early return pattern. Focus cards now sit at the top level of the try block. |
| 6 | records.html | Medium | Table had 5 header columns but JS rendered 6 <td> cells — all columns misaligned | Added missing Code and Credits header columns. |
| 7 | records.html | Low | CSS .gpa-bar-fill had hardcoded width: 92% overriding JS-calculated value | Changed to width: 0% with a CSS transition - JS sets the real width after data loads. |

5. Testing

5.1 Approach

All testing was performed manually in mock mode (USE_MOCK = true).

5.2 Test Coverage

| Test | Result | Notes |
| --- | --- | --- |
| Login redirects to dashboard on success | Pass | Token saved to localStorage |
| authGuard redirects unauthenticated users to login | Pass | Tested on all 8 protected pages |
| Sidebar navigation links to correct pages | Pass | All 8 destinations verified |
| Sidebar collapses and expands | Pass | Arrow icon rotates correctly |
| Sidebar tooltips appear in collapsed state | Pass | CSS ::after tooltips working |
| Dark mode toggles and persists on refresh | Pass | localStorage key preserved |
| Dark mode active on page load | Pass | initTheme() runs before render |
| Logout clears token and redirects | Pass | Confirm dialog working |
| Records - GPA bar fills to correct percentage | Pass | After Bug 7 fix |
| Records - All 6 table columns align correctly | Pass | After Bug 6 fix |
| Records - Focus Areas renders with data | Pass | After Bug 5 fix |
| Timetable - Week navigation | Pass | Date calculation correct |
| Modules - Module detail panel opens and closes | Pass | Animation smooth |
| Teachers - Profile panel opens and displays data | Pass | Mock PROFILES object used |
| Career Centre - event registration toggles | Pass | Button state updates |
| Contact - Form submits and shows confirmation | Pass | Mock ticket ID returned |
| Responsive layout at 1050px breakpoint | Pass | Grid adapts correctly |
| Responsive layout at 768px breakpoint | Pass | Tooltips hidden on mobile |
| Responsive layout at 650px breakpoint | Pass | Single column layout |

5.3 Known Limitations

The following items were identified but are out of scope for the frontend role:

- Student name and avatar not yet loaded in the top bar on 6 pages. Dashboard and Records display this correctly.

- No automated test suite. All testing is manual. Unit testing with Jest would be the recommended next step.

- No real authentication. The mock token is a static string. Real JWT validation will occur server-side once the backend is live.

6. Backend Integration Handoff

6.1 What the Backend  Receives

The api.js file is the complete frontend-to-backend contract. It documents:

- Every endpoint URL and HTTP method required

- Every query parameter for filtering and pagination

- Every request body shape for POST/PUT calls

- Every response shape - field names, nesting and data types - via the MOCK object

The backend  must match these response shapes exactly. Field names are case-sensitive. Changing a field name will break the frontend without any error messages.

6.2 Integration Steps

To connect the frontend to a live backend, only two changes are needed in api.js:

| Step | Location | Change | Example |
| --- | --- | --- | --- |
| 1 | Line 1 -API_BASE_URL | Replace placeholder with real API URL | https://api.sus.edu/v1 |
| 2 | Line 2 - USE_MOCK | Change true to false | const USE_MOCK = false; |

6.3 Backend Endpoints Required

| Endpoint | Method | Used By |
| --- | --- | --- |
| /auth/login | POST | Login page |
| /auth/logout | POST | All pages |
| /student/profile | GET / PUT | Dashboard, Records |
| /student/dashboard/stats | GET | Dashboard |
| /timetable/today | GET | Dashboard, Timetable |
| /timetable/week | GET | Timetable |
| /timetable/groups | GET | Timetable |
| /timetable/group/:id/week | GET | Timetable |
| /timetable/teacher/:id/week | GET | Timetable, Teachers |
| /modules | GET | My Modules |
| /modules/:id | GET | My Modules |
| /records/transcript | GET | Records |
| /records/attendance | GET | Records |
| /news | GET | News |
| /news/:id | GET | News |
| /news/:id/bookmark | POST | News |
| /teachers | GET | Teachers |
| /teachers/:id | GET | Teachers |
| /career/jobs | GET | Career Centre |
| /career/jobs/:id/apply | POST | Career Centre |
| /career/events | GET | Career Centre |
| /career/events/:id/register | POST / DELETE | Career Centre |
| /contact/departments | GET | Contact |
| /contact/submit | POST | Contact |

7. Conclusion

The Smart University System student portal frontend has been completed to specification. All nine pages are implemented, all seven identified bugs have been resolved and the codebase is structured for clean backend integration.

The project is functionally complete from the frontend perspective. The remaining items are deferred enhancements that do not affect the core user experience. The backend team has everything they need in api.js to begin endpoint development in parallel.

Outstanding Items

| Item | Owner | Priority |
| --- | --- | --- |
| Load student name/avatar on 6 remaining pages | Frontend | Low - cosmetic, does not block use |
| Switch USE_MOCK to false when backend is live | Frontend | Blocked on backend delivery |
| Remove dead profile.html entry in teachers.html pageMap | Frontend | Minor - one line deletion |
| Build all 24 API endpoints | Backend | Required for live deployment |
| Automated test suite | Frontend | Recommended before production |
| UAT with real student users | QA | Final sign-off before launch |